AI Build Brief: Networking and Core

For Talha's AI assistant. CN Proxy Capstone, custom Python proxy server.

## How to use this document

Give this whole document to your AI assistant before it writes any code. It has two parts. Part A is shared context and the frozen contract. It is identical in all three members' briefs. Part B is your own assignment.

- Read Part A fully. Do not skip the contract in A6.

- Read Part B. Build in the order of the phase table in B11.

- Copy interfaces.py and stubs.py from A6 exactly. Do not improve them.

- Work on your branch. Write tests as you go. Run them before saying anything is done.

- If anything is unclear or needs a contract change, stop and ask your human. Do not guess and do not edit other people's folders.

Your human is the middleman. The three members coordinate through Talha's contract. Your AI only sees this brief. Anything that must be agreed with another member goes through your human.

# Part A. Shared context (identical in every member's brief)

## A1. The project in one page

We are building a custom forward proxy server in Python from raw sockets. It is a Computer Networks capstone for three students over 8 weeks. It sits between browsers and websites. It receives a request, checks login and rules, forwards allowed traffic, and records what happened.

- Plain HTTP: the proxy parses the request, rewrites the first line from a full URL to a path, forwards it, and returns the reply.

- HTTPS: the browser sends CONNECT host:443. The proxy replies 200 Connection established and then copies bytes both ways without reading them. It never decrypts HTTPS. Filtering on HTTPS therefore works on host and port only.

- Concurrency: one thread per client connection, from a capped thread pool. When the pool is full the proxy answers 503. Asyncio is out of scope.

- Rules and login: domain and port rules, an SSRF guard (block localhost and private IPs), Basic proxy login with lockout, 403 and 407 responses.

- Observability: JSON-lines logs, thread-safe counters, an admin API on port 8081, and a small web dashboard that polls it.

- Out of scope: HTTPS interception, proxy clusters, enterprise login, content inspection, caching, asyncio.

Two ideas run through everything. Rules run before any connection to the website. Every module hides behind a frozen contract so three people can build in parallel and merge without surprises.

## A2. Team and ownership

| Member | Area | Owns (only this member edits these paths) |
| --- | --- | --- |
| Talha | Networking / core | proxy/core/, proxy/__main__.py, tests/unit/core/, README.md |
| Sufyan | Rules and security | proxy/control/, configs/, tests/unit/control/, docs/rules-syntax.md, ui/panels/rules.js, ui/panels/auth.js |
| Abdur Rehman | Logs, tests, dashboard | proxy/obs/, tools/, tests/unit/obs/, tests/fixtures/, ui/index.html, ui/app.js, ui/style.css, ui/panels/stats.js, ui/panels/logs.js, Makefile, .github/, requirements-dev.txt |
| Shared | Contract and layout | proxy/interfaces.py, proxy/stubs.py, .gitignore, tests/integration/ (one file per member: test_it_<area>.py) |

Talha's core code calls the other two modules only through the contract in A6. Sufyan and Abdur Rehman never open client or website sockets. Talha never edits the rules, login, logging or admin code.

Middleman rule. If your spec is unclear or you need a contract change, do not guess and do not edit someone else's folder. Stop and tell your human. They raise it with Talha and the other member. The contract changes only when all three agree.

## A3. Hard rules for all code

- Python 3.10 or newer. Standard library only at runtime. Dev-only extras are pytest and pytest-cov.

- Cross-platform: Windows, macOS, Linux. No fcntl. Guard signal.SIGHUP with hasattr(signal, "SIGHUP"). Use pathlib. Open text files with encoding="utf-8". Do not assume bash.

- Thread-safe. Every contract object is called from many threads at once. Protect shared state with a lock. No unguarded globals.

- Never crash the server. Public methods must not raise on bad input. Return a Decision, AuthResult or documented value. Only ConfigError may escape, and only at startup.

- No secrets in output. Never log, print or return passwords, hashes, salts, Authorization or Proxy-Authorization values, cookies, or request and response bodies.

- Contract is frozen. Do not rename or re-sign anything in A6: functions, event kinds, stat keys, config keys, admin routes, panel API.

- Stay in your folders (A2). Read other folders freely. Never edit them.

- Tests are part of the work. Unit tests must pass with no proxy running. Coverage on your package must be at least 70 percent. Run the tests yourself before you say something is done.

- Code quality. Type hints, short docstrings, small functions, line length at most 100, no dead code, no leftover TODO in merged code, no print outside command-line tools.

- No invented features. Items marked OPTIONAL are optional. Everything else unlisted is out of scope.

- Show evidence. Every pull request description pastes the test output and lists the exit-gate commands you ran.

## A4. Repository layout

proxy/

interfaces.py        # FROZEN contract (shared)

stubs.py             # fake modules for solo testing (shared)

__main__.py          # wires everything, starts server   [Talha]

core/                # sockets, parser, forwarding, tunnel [Talha]

control/             # config, filter, auth, responses     [Sufyan]

obs/                 # logger, stats, admin server         [Abdur Rehman]

tools/                 # origin servers, load/soak tools     [Abdur Rehman]

tests/

unit/{core,control,obs}/

integration/         # test_it_core.py, test_it_control.py, test_it_obs.py

fixtures/            # test-only TLS cert and key          [Abdur Rehman]

ui/                    # index.html, app.js, style.css, panels/*.js

configs/               # config.example.json, config.dev.json [Sufyan]

docs/                  # rules-syntax.md, results/, captures/

Makefile  requirements-dev.txt  .gitignore  README.md  .github/workflows/ci.yml

Run the proxy with python -m proxy --config configs/config.dev.json. Run tests with python -m pytest. Makefile targets are a convenience only. The python -m commands are canonical because Windows has no make by default.

## A5. Git workflow

- Branches: feat/core (Talha), feat/control (Sufyan), feat/obs (Abdur Rehman). Never commit straight to main.

- Commits: small and frequent. Message format area: what changed, for example control: add wildcard matching.

- Pull requests into main. Each needs one cross-review: Talha reviews Sufyan, Sufyan reviews Abdur Rehman, Abdur Rehman reviews Talha. Reviewer checklist: contract respected, tests pass, no secrets, thread safety, no edits outside owned folders.

- Days 1 and 2: Talha opens one contract pull request with interfaces.py, stubs.py, the layout skeleton, .gitignore and requirements-dev.txt. All three approve. Tag contract-v1. Nothing else merges before this.

- Never commit: config.json, anything in logs/, .venv/, __pycache__/, .coverage. Only configs/config.example.json and configs/config.dev.json (no real credentials) are committed. Test fixtures under tests/fixtures/ are allowed because they are test-only.

- Phase 3 merge order: Abdur Rehman first, Sufyan second, Talha last (Talha replaces stubs with the real modules). Tag v0.9-integrated. Code freeze in the middle of week 7. Tag v1.0 in week 8.

# A6. The frozen contract

Copy these files exactly. They are the only coupling between the three modules.

## A6.1 proxy/interfaces.py

"""proxy/interfaces.py -- FROZEN CONTRACT. Change only by PR approved by all three."""

from __future__ import annotations

from dataclasses import dataclass

from typing import Any, Optional, Protocol

EVENT_KINDS = ("conn_open", "conn_close", "req_forward", "req_blocked",

"auth_fail", "tunnel_open", "tunnel_close", "error")

STAT_KEYS = ("requests_total", "requests_blocked", "active_conns",

"bytes_up", "bytes_down", "errors")

@dataclass(frozen=True)

class Decision:

allowed: bool

reason: str = ""              # human-readable, safe to show the client

rule: Optional[str] = None    # machine id, e.g. "deny:domain:*.ads.com"

@dataclass(frozen=True)

class AuthResult:

ok: bool

user: Optional[str] = None

locked: bool = False          # True when the client IP is in lockout

retry_after: int = 0          # seconds, valid when locked

reason: str = ""              # missing | malformed | bad_creds | locked | ""

class FilterEngine(Protocol):

def check(self, host: str, port: int, path: Optional[str], method: str) -> Decision: ...

def check_ip(self, ip: str, port: int) -> Decision: ...      # resolved address

def describe(self) -> dict: ...                              # rules, for the UI

def forbidden_response(self, decision: Decision) -> bytes: ...   # full 403 reply

class Auth(Protocol):

def check(self, headers: dict, client_ip: str) -> AuthResult: ...  # keys lowercase

def challenge_response(self) -> bytes: ...                   # full 407 reply

def locked_response(self, retry_after: int) -> bytes: ...    # full 429 reply

def recent_failures(self, limit: int = 50) -> list: ...      # redacted dicts

class Logger(Protocol):

def event(self, kind: str, **fields: Any) -> None: ...       # never raises

def tail(self, n: int = 100) -> list: ...                    # newest last

class Stats(Protocol):

def inc(self, name: str, n: int = 1) -> None: ...            # n may be negative

def snapshot(self) -> dict: ...

class Config(Protocol):

last_error: Optional[str]

def get(self, key: str, default: Any = None) -> Any: ...     # dotted: "proxy.port"

def reload(self) -> bool: ...

def as_dict(self, redact: bool = True) -> dict: ...

## A6.2 proxy/stubs.py

"""proxy/stubs.py -- fake modules so any member can run and test alone."""

import threading

from .interfaces import AuthResult, Decision, STAT_KEYS

class AllowAllFilter:

def check(self, host, port, path, method): return Decision(True)

def check_ip(self, ip, port): return Decision(True)

def describe(self): return {"mode": "stub"}

def forbidden_response(self, decision):

return b"HTTP/1.1 403 Forbidden\r\nContent-Length: 0\r\nConnection: close\r\n\r\n"

class NoAuth:

def check(self, headers, client_ip): return AuthResult(ok=True)

def challenge_response(self):

return (b"HTTP/1.1 407 Proxy Authentication Required\r\n"

b"Proxy-Authenticate: Basic realm=\"proxy\"\r\n"

b"Content-Length: 0\r\nConnection: close\r\n\r\n")

def locked_response(self, retry_after):

return b"HTTP/1.1 429 Too Many Requests\r\nContent-Length: 0\r\nConnection: close\r\n\r\n"

def recent_failures(self, limit=50): return []

class NullLogger:

def event(self, kind, **fields): pass

def tail(self, n=100): return []

class MemoryStats:

def __init__(self):

self._lock = threading.Lock()

self._c = {k: 0 for k in STAT_KEYS}

def inc(self, name, n=1):

with self._lock: self._c[name] = self._c.get(name, 0) + n

def snapshot(self):

with self._lock: return dict(self._c)

class DictConfig:

def __init__(self, data=None):

self._d, self.last_error = data or {}, None

def get(self, key, default=None):

cur = self._d

for part in key.split("."):

if not isinstance(cur, dict) or part not in cur: return default

cur = cur[part]

return cur

def reload(self): return True

def as_dict(self, redact=True): return dict(self._d)

## A6.3 Factory functions (fixed names)

Talha's __main__.py builds the app by calling exactly these. Each owner implements their own.

| Function | Owner | Returns |
| --- | --- | --- |
| proxy.control.config.load_config(argv=None) -> Config | Sufyan | Loaded, validated config. Raises ConfigError on invalid input. |
| proxy.control.build_filter(config) -> FilterEngine | Sufyan | Filter engine, rules compiled from config. |
| proxy.control.build_auth(config) -> Auth | Sufyan | Auth object. When auth.enabled is false, check always returns ok. |
| proxy.control.config.install_sighup(config) -> bool | Sufyan | Installs a SIGHUP reload handler if the OS has SIGHUP. Returns whether it did. |
| proxy.obs.build_stats() -> Stats | Abdur Rehman | Thread-safe counters. |
| proxy.obs.build_logger(config, stats=None) -> Logger | Abdur Rehman | Non-blocking JSON-lines logger. Counts drops in stats as log_dropped if given. |
| proxy.obs.start_admin(config, stats, logger, filter_engine, auth, tunnels_provider) -> AdminHandle | Abdur Rehman | Running admin server. handle.port and handle.stop(). tunnels_provider is a callable returning a list of dicts. |

## A6.4 Event conventions

Talha calls logger.event(kind, **fields). The logger adds ts (UTC ISO-8601 with milliseconds, ending in Z) and kind. Field names below are fixed so the dashboard and the tests can rely on them.

| Kind | Fields | When |
| --- | --- | --- |
| conn_open | conn_id, client_ip, client_port | Client TCP connection accepted |
| conn_close | conn_id, duration_ms, bytes_up, bytes_down, outcome | Session over. outcome: ok, error, timeout, blocked, client_closed |
| req_forward | conn_id, method, host, port, path, status, duration_ms | Plain HTTP request answered |
| req_blocked | conn_id, method, host, port, path, rule, reason | Filter said no. path is null for CONNECT |
| auth_fail | conn_id, client_ip, user, reason | Login failed. user is the attempted name only, never the password |
| tunnel_open | conn_id, host, port, ip | CONNECT tunnel established |
| tunnel_close | conn_id, host, port, bytes_up, bytes_down, duration_ms, reason | Tunnel ended |
| error | conn_id (optional), where, error, message | Caught failure. error is the exception type name |

Counters (stats.inc): requests_total once per parsed request. requests_blocked once per 403. active_conns is a gauge: plus 1 on open, minus 1 on close. bytes_up is client to website. bytes_down is website to client. errors once per error event. Extra names are allowed and never crash. snapshot() always contains all six frozen keys, defaulting to 0.

## A6.5 Config file schema

One JSON file. Read with dotted keys, for example config.get("proxy.port"). Sufyan owns loading and validation of the whole file. Each reader uses only its own section.

| Key | Type | Default | Reader | Notes |
| --- | --- | --- | --- | --- |
| proxy.host | str | 127.0.0.1 | core | Listen address |
| proxy.port | int | 8080 | core | 1 to 65535 |
| proxy.max_threads | int | 100 | core | Pool cap. Overflow gets 503 |
| proxy.backlog | int | 128 | core |  |
| proxy.connect_timeout | float | 10 | core | Seconds to reach the website |
| proxy.read_timeout | float | 30 | core | Seconds waiting for data |
| proxy.idle_timeout | float | 60 | core | Tunnel idle limit, seconds |
| proxy.max_header_bytes | int | 16384 | core | Larger requests get 400 |
| admin.host | str | 127.0.0.1 | obs | Keep on loopback |
| admin.port | int | 8081 | obs | 0 means pick a free port (tests) |
| filter.mode | str | denylist | control | denylist or allowlist |
| filter.deny_domains | list[str] | [] | control | Exact or *.example.com |
| filter.allow_domains | list[str] | [] | control | Used in allowlist mode |
| filter.blocked_ports | list[int] | [25] | control | Always blocked |
| filter.allowed_ports | list[int] | [] | control | Empty means no port restriction |
| filter.deny_url_regex | list[str] | [] | control | Plain HTTP only. Matched on host+path |
| filter.block_private_ips | bool | true | control | The SSRF guard |
| filter.private_allow | list[str] | [] | control | host:port exceptions, for test origins |
| auth.enabled | bool | false | control |  |
| auth.realm | str | proxy | control |  |
| auth.users | dict | {} | control | name to {salt, hash} in hex |
| auth.max_failures | int | 5 | control | Failures before lockout |
| auth.lockout_seconds | int | 60 | control |  |
| auth.failure_window_seconds | int | 300 | control | Window that failures count in |
| logging.file | str | logs/proxy.jsonl | obs |  |
| logging.max_bytes | int | 5000000 | obs | Rotate above this |
| logging.backups | int | 3 | obs |  |
| logging.console | bool | true | obs | Also print to stderr |
| logging.level | str | INFO | obs | DEBUG, INFO, WARNING, ERROR |
| logging.ring_size | int | 2000 | obs | Events kept in memory for tail |
| logging.log_query | bool | false | obs | When false, strip ?query from logged paths |

Test origins live on localhost, and the SSRF guard blocks localhost. So configs/config.dev.json sets filter.private_allow to ["127.0.0.1:9000", "127.0.0.1:9443"]. The default config.example.json leaves it empty.

## A6.6 Admin API (port 8081, loopback only)

Built by Abdur Rehman. Handlers call the other members' objects through the contract. All bodies are UTF-8 JSON. Errors look like {"error": "..."} with a correct status code.

| Route | Method | Returns | Backed by |
| --- | --- | --- | --- |
| / | GET | Dashboard ui/index.html | static file |
| /ui/<file> | GET | Static dashboard assets | static file, no path traversal |
| /health | GET | {status, uptime_s, open_fds, threads} | obs |
| /stats | GET | stats.snapshot() plus uptime_s | Stats |
| /logs?tail=N | GET | logger.tail(N). N from 1 to 1000, default 100 | Logger |
| /config | GET | config.as_dict(redact=True) | Config |
| /rules | GET | filter.describe() | FilterEngine |
| /rules/test | POST | Body {host, port, path, method}. Returns the Decision as a dict | FilterEngine |
| /auth/failures?limit=N | GET | auth.recent_failures(N) | Auth |
| /tunnels | GET | tunnels_provider() | core (Talha) |
| /reload | POST | {reloaded: bool, error: str or null} | Config |

CSRF protection. Any web page in the user's browser can send a request to localhost:8081. Every POST must carry the header X-Requested-With: dashboard and Content-Type: application/json. The server rejects anything else with 403 and never answers CORS preflight with an allow. The dashboard adds the header.

## A6.7 Dashboard panel API

The dashboard is one page. Abdur Rehman owns the shell. Each panel is its own file, so nobody edits the same file. The shell tries to load ui/panels/{stats,logs,rules,auth,core}.js and ignores any that are missing.

Dashboard.register({

id: "rules",          // must match the file name

title: "Rules",

order: 30,            // panels render in ascending order

mount(el, api) {},    // build the DOM once

refresh(el, api) {},  // called every 1000 ms

});

// api.get(path)        -> Promise of parsed JSON

// api.post(path, body) -> Promise of parsed JSON (shell adds the CSRF header)

XSS rule. Log lines, hostnames and usernames are attacker-controlled. Panels must write them with textContent or createTextNode. Never use innerHTML with dynamic data. No external scripts, fonts or CDNs, because the demo must work offline.

# Part B. Your assignment: Networking and Core (Talha)

## B1. Mission

You own the proxy itself: the listener, the thread-per-client sessions, the HTTP request parser, plain HTTP forwarding, the HTTPS CONNECT tunnel, timeouts, error replies, socket cleanup, and the program entry point that wires all modules together. You are also the integrator: you open the contract pull request on Days 1 and 2 and you merge last in Phase 3.

Sufyan supplies rules, login and config. Abdur Rehman supplies logging, counters, the admin API and the test websites. You call them only through the contract in A6. Until their real modules merge, you build and test against proxy/stubs.py.

You are the hardest area. The proxy must survive garbage, slow clients, dying websites and 200 clients at once. A crash in one session must never touch another. Treat every byte from the network as hostile.

## B2. Deliverables

| File | What it is | Phase |
| --- | --- | --- |
| Contract pull request (B3) | interfaces.py, stubs.py, package skeleton, .gitignore, requirements-dev.txt | 1 (Days 1-2) |
| proxy/core/server.py | ProxyServer: listener, accept loop, bounded threads, 503 on overflow, shutdown | 1 |
| proxy/core/session.py | One client session: the call order in B4 | 1, 2 |
| proxy/core/httpparse.py | Read the request head, parse it, validate it (B5) | 1 |
| proxy/core/forward.py | Plain HTTP forwarding (B6) | 1, 2 |
| proxy/core/upstream.py | Resolve, check_ip, connect with timeouts (B4.3) | 1 |
| proxy/core/tunnel.py | CONNECT relay with selectors (B7) | 2 |
| proxy/core/errors.py | Error reply builders and the error mapping (B8) | 1, 2 |
| proxy/core/registry.py | Active-tunnel registry for the admin /tunnels route | 2 |
| proxy/core/__init__.py | Exports ProxyServer | 1 |
| proxy/__main__.py | Wiring and shutdown (B9) | 1, 3 |
| tests/unit/core/ | At least 50 cases (B10) | 1, 2 |
| tests/integration/test_it_core.py | Your rows of the integration matrix (B11) | 3 |
| ui/panels/core.js | Config display and live tunnel list (B9) | 4 |
| README.md | What it is, diagram, quick start, results, limitations | 4 |

## B3. Days 1 and 2: the contract pull request

Nothing else merges until this lands. Do it first.

- Create the branch feat/core from an empty main.

- Add proxy/interfaces.py and proxy/stubs.py exactly as printed in A6.1 and A6.2. Do not tidy them.

- Add empty packages with a one-line docstring: proxy/__init__.py, proxy/core/__init__.py, proxy/control/__init__.py, proxy/obs/__init__.py. Add empty folders (with .gitkeep) for tools/, tests/unit/core, tests/unit/control, tests/unit/obs, tests/integration, tests/fixtures, ui/panels, configs, docs.

- Add .gitignore with config.json, logs/, .venv/, __pycache__/, *.pyc, .coverage, .pytest_cache/.

- Add requirements-dev.txt with pytest and pytest-cov. Abdur Rehman owns later edits to this file.

- Open the pull request. Sufyan and Abdur Rehman must both approve. Merge, then tag contract-v1.

## B4. Specification: server and session

### B4.1 Listener and thread cap

- ProxyServer(config, filter_engine, auth, logger, stats). Methods: serve_forever(), shutdown(timeout=5.0), property port (the real bound port, so proxy.port = 0 works in tests), and active_tunnels() -> list[dict].

- Socket options: on POSIX set SO_REUSEADDR. On Windows do not set SO_REUSEADDR (it allows port hijacking); set SO_EXCLUSIVEADDRUSE if the constant exists. Use proxy.backlog. Set TCP_NODELAY on every accepted and every upstream socket.

- Bounded threads: guard sessions with threading.BoundedSemaphore(proxy.max_threads). The accept loop tries a non-blocking acquire. On success start a daemon thread for the session. On failure send a short 503 with Retry-After: 1 using a 0.5 second send timeout, close the socket, and continue. The accept loop must never block on a client.

- Overflow logging: log at most one pool-full error event per second (where="accept", error="PoolFull"), otherwise a flood fills the log.

- Accept errors: catch OSError around accept() (for example too many open files). Log an error event, sleep 50 ms, continue. The loop only ends on shutdown().

- Shutdown: stop accepting, close the listener, wait up to timeout seconds for sessions to end, close any still open. Idempotent.

- conn_id: a per-process counter from itertools.count guarded by a lock. Unique across threads.

### B4.2 Session call order (this is the heart of the proxy)

on accept:   stats.inc("active_conns"); logger.event("conn_open", ...)

... run the steps below; ALWAYS in finally:

close both sockets; stats.inc("active_conns", -1);

logger.event("conn_close", conn_id, duration_ms, bytes_up, bytes_down, outcome)

1  read request head (B5)                 -> malformed: 400 + error event, stop

2  parse -> method, host, port, path      (path is None for CONNECT)

stats.inc("requests_total")

3  r = auth.check(headers, client_ip)

r.ok False and r.locked -> send auth.locked_response(r.retry_after)

r.ok False              -> send auth.challenge_response()

both: logger.event("auth_fail", conn_id, client_ip, user=r.user, reason=r.reason); stop

4  d = filter.check(host, port, path, method)

not d.allowed -> send filter.forbidden_response(d);

logger.event("req_blocked", ...); stats.inc("requests_blocked"); stop

(NO upstream connection has been made at this point)

5  upstream = connect(host, port)         (B4.3)  -> failure: 502 or 504 (B8)

6  CONNECT -> tunnel (B7)      any other method -> forward (B6)

Order is mandatory: auth, then filter, then resolve, then connect. Blocked or unauthenticated traffic must never cause an upstream connection. Login must protect CONNECT exactly like plain HTTP.

### B4.3 Upstream connection (upstream.py)

- Resolve with socket.getaddrinfo(host, port, type=socket.SOCK_STREAM). Failure gives 502. (getaddrinfo has no timeout; note this as a known limitation in the README.)

- For every resolved address call filter.check_ip(ip, port). Keep only allowed addresses. If none are allowed, answer 403 using filter.forbidden_response with the first denying Decision, and log req_blocked with path=None.

- Self-loop guard: refuse targets whose port equals proxy.port or admin.port when the address is loopback or equals proxy.host. Answer 403. Otherwise a client can make the proxy connect to itself in an endless loop.

- Connect to the resolved IP, never to the name again, with proxy.connect_timeout. Try up to three allowed addresses in order. Timeout on all gives 504. Refused or unreachable on all gives 502.

- Return (socket, ip).

## B5. Specification: request parsing (httpparse.py)

### B5.1 Reading the head

- Read until \r\n\r\n, accumulating recv(4096) chunks. Reject if the head exceeds proxy.max_header_bytes. Bytes read past the blank line are leftover (start of a body or early tunnel data). Keep them and pass them on.

- Slow-loris defence: use an overall deadline of proxy.read_timeout seconds for the whole head, not just a timeout per recv. A client sending one byte per second must be dropped at the deadline with 408 and outcome timeout.

- Handle TCP splitting: the head may arrive one byte at a time. Never assume one recv holds a complete request.

### B5.2 Validation rules (any failure gives 400 unless noted)

- Request line has exactly three parts. Method is upper-case letters. Version starts with HTTP/1..

- Reject NUL and other control characters anywhere in the head. Reject more than 100 header lines. Reject a header line with no colon, with whitespace before the colon, or that starts with whitespace (obsolete line folding).

- Header names are lower-cased into a dict. For repeated names join with ,  except repeated content-length values that differ, which are rejected (request-smuggling defence).

- Request bodies: support Content-Length only. A request with Transfer-Encoding gets 501. A non-numeric or negative Content-Length gets 400.

- Expect: 100-continue: send HTTP/1.1 100 Continue\r\n\r\n to the client, drop the header, then read the body.

### B5.3 Target forms

| Form | Example | Handling |
| --- | --- | --- |
| Absolute URI (plain HTTP) | GET http://example.com:8000/a?x=1 HTTP/1.1 | Scheme must be http. Host required. Port defaults to 80. Keep the query. Empty path becomes /. Reject userinfo (user@host). Support IPv6 [::1]:80. |
| Authority (CONNECT) | CONNECT example.com:443 HTTP/1.1 | Port is required and must be 1 to 65535. Support IPv6 brackets. path is None. |
| Origin form | GET /page HTTP/1.1 | Not a proxy request. Answer 400 with a short message that an absolute URI is required. |
| https:// absolute | GET https://example.com/ HTTP/1.1 | 400. HTTPS must use CONNECT. |

Never route by the Host header. Route only by the request target. A client controls Host and can use it to bypass rules.

## B6. Specification: plain HTTP forwarding (forward.py)

- Upstream request line: METHOD /path?query HTTP/1.1 (origin form). Send Host built from the parsed target, including the port when it is not 80.

- Strip from the forwarded request: connection, proxy-connection, keep-alive, proxy-authorization, proxy-authenticate, te, trailer, transfer-encoding, upgrade, expect, and every header named inside the client's Connection header. Then add Connection: close. Do not add X-Forwarded-For or Via.

- Body: stream exactly Content-Length bytes from the client to the website (use the leftover bytes first). Do not buffer the whole body in memory.

- Response: read the status line and headers (limit proxy.max_header_bytes; over-limit gives 502). Parse the status code for the log. Forward status and headers with these removed: connection, proxy-connection, keep-alive, proxy-authenticate, te, trailer, upgrade, and names in the response Connection. Keep Transfer-Encoding, because chunked bodies are passed through raw. Add Connection: close.

- Body of the response: relay bytes until the website closes. This works for Content-Length, chunked and close-delimited bodies because we asked for Connection: close. Do not parse chunks.

- Counting: add response bytes to bytes_down and request bytes to bytes_up. To keep the hot path cheap, accumulate per session and call stats.inc when 64 KiB is pending and once more at the end.

- Log: one req_forward event with conn_id, method, host, port, path, status, duration_ms.

- Failure after the response has started: you cannot send a new status. Close the client socket, log an error event, and count errors.

## B7. Specification: CONNECT tunnel (tunnel.py)

- After the upstream connect succeeds, send exactly HTTP/1.1 200 Connection established\r\n\r\n. Log tunnel_open with conn_id, host, port, ip. Add the tunnel to the registry.

- Send any leftover client bytes to the website first.

- Relay with selectors.DefaultSelector. Watch both sockets for read. On readable: recv(65536), then sendall to the other side using a socket timeout of proxy.idle_timeout. Never inspect or modify the bytes.

- Half-close: when one side sends EOF, call shutdown(SHUT_WR) on the other socket and keep relaying the opposite direction. End when both directions have finished.

- Idle timeout: if no bytes move in either direction for proxy.idle_timeout seconds, close both. Reason idle_timeout.

- Counting: bytes_up is client to website, bytes_down is website to client. Flush to stats every 64 KiB pending and at the end.

- On exit remove the tunnel from the registry and log tunnel_close with conn_id, host, port, bytes_up, bytes_down, duration_ms, reason. Reason is one of client_closed, upstream_closed, idle_timeout, error.

Known limitation to state in the README: a blocking sendall to a stalled receiver waits up to idle_timeout and then closes the tunnel. Full back-pressure handling with write-readiness is out of scope.

## B8. Errors, timeouts and hardening

| Condition | Reply | Notes |
| --- | --- | --- |
| Malformed request, oversized head, bad target | 400 | error event where="parse", count errors |
| Request with Transfer-Encoding | 501 | Chunked request bodies are unsupported |
| Client too slow sending the head | 408 | Outcome timeout |
| No or bad login | 407 | From auth.challenge_response(). Not an error |
| Login lockout | 429 | From auth.locked_response() |
| Blocked by rule | 403 | From filter.forbidden_response() |
| Thread cap reached | 503 | Retry-After: 1. Rate-limited log |
| DNS failure, refused, reset before any response byte | 502 |  |
| Connect timeout, or website silent past read_timeout | 504 |  |
| Any unexpected exception in a session | 500 | Catch at the top of the session. Log error. Never let it escape the thread |

All error replies are complete, short plain-text responses with an exact Content-Length and Connection: close. Build them in errors.py. Only send a status reply if no response bytes have gone to the client yet.

- Socket timeouts: every socket always has a timeout. Client and website reads use proxy.read_timeout. Connects use proxy.connect_timeout. Tunnel idle uses proxy.idle_timeout.

- Cleanup: one try/finally around the whole session closes both sockets. Call shutdown(SHUT_RDWR) inside try/except OSError before close(). No socket may leak on any path.

- Isolation: a session touches no shared mutable state except through the thread-safe contract objects and your own locked registry and counter.

- Hostile input: random bytes, huge headers, half requests, clients that connect and say nothing, clients that reset mid-request. None may crash or hang the server.

## B9. Wiring, tunnels provider, panel and README

### proxy/__main__.py

config = load_config()                       # ConfigError -> print message, exit code 2

install_sighup(config)

stats  = build_stats()

logger = build_logger(config, stats)

flt    = build_filter(config)

auth   = build_auth(config)

server = ProxyServer(config, flt, auth, logger, stats)

admin  = start_admin(config, stats, logger, flt, auth, server.active_tunnels)

# SIGINT, and SIGTERM if the OS has it, call server.shutdown()

try:    server.serve_forever()

finally: admin.stop(); logger.close()

Phases 1 and 2: the real modules do not exist yet. Add a temporary --stubs flag that builds DictConfig (with the defaults from A6.5 and a --port override), AllowAllFilter, NoAuth, NullLogger and MemoryStats. In the Phase 3 merge pull request delete stub mode so only one wiring path remains. Tests keep using stubs.py.

### active_tunnels()

Returns a list of dicts, safe to serialise: {conn_id, client_ip, host, port, ip, started_at (ISO-8601 UTC), bytes_up, bytes_down, idle_s}. Read from the registry under its lock and return copies. No secrets exist here.

### ui/panels/core.js (Phase 4)

Follow A6.7 including the XSS rule. Show the redacted config from GET /config as a readable key and value list, and the live tunnel table from GET /tunnels (host, port, client, bytes up and down, age). OPTIONAL: nothing else. Do not add start or stop controls.

### README.md (Phase 4)

Sections: what it is; architecture diagram; quick start in three commands (python tools/origin.py, python -m proxy --config configs/config.dev.json, open http://127.0.0.1:8081); how to point a browser or curl -x at the proxy; config reference pointing to configs/config.example.json; rules summary pointing to docs/rules-syntax.md; test and benchmark results from docs/results/summary.md; screenshots; limitations (HTTPS filtered by host and port only, no HTTPS interception, no request-body chunking, no keep-alive, getaddrinfo has no timeout, tunnel back-pressure). State only what is really built.

## B10. Tests you must write

Use pytest with real loopback sockets. For fake websites in unit tests write tiny socket servers inside the tests so you do not depend on Abdur Rehman's tools/origin.py. Use DictConfig, MemoryStats and a recording logger. Target at least 50 cases and 70 percent coverage of proxy.core.

| Group | Cases | Must cover |
| --- | --- | --- |
| Parser | 18 | absolute URI with and without port; IPv6 literal; query kept; empty path becomes /; CONNECT host:port; CONNECT IPv6; CONNECT without port; origin form gives 400; https:// absolute gives 400; bad version; lower-case method; header with no colon; space before colon; duplicate differing Content-Length; Transfer-Encoding gives 501; over 100 headers; oversized head; userinfo rejected; NUL byte; head fed one byte at a time; leftover bytes kept |
| Forwarding | 12 | request line rewritten; hop-by-hop headers stripped including names listed in Connection; Host built from the target; Connection: close set; body relayed exactly; body split across many sends; status and headers relayed; chunked response passes through with its header; HEAD; 404 relayed; 5 MiB body integrity by hash; website closing early leaves the proxy alive |
| Tunnel | 8 | echo round trip; exact 200 line; half-close; idle timeout; byte counters exact; leftover bytes forwarded; refused gives 502; connect timeout gives 504 (patch the connect call) |
| Server | 10 | thread cap gives 503 with Retry-After; slots freed after sessions end; slow-loris dropped at the deadline; garbage gives 400 and the server lives; 100 rapid connections leave the thread count at baseline; an OSError from accept does not stop the loop; shutdown closes the listener; port 0 works; conn_id unique across threads; active_conns returns to 0; conn_close logged exactly once per session |
| Order and safety | 6 | auth is called before filter; a blocked request causes zero upstream accepts; check_ip is called for every resolved address and only allowed ones are used; requests_blocked rises on 403 and not on 407; self-loop target refused; blocked CONNECT logs path=None |

## B11. Phases and exit gates

| Phase | Weeks | You deliver | Exit gate (you run these) |
| --- | --- | --- | --- |
| 1. Foundations | 1 to 2 | Contract pull request (Days 1-2), listener, thread cap, parser, host and port extraction, plain HTTP forwarding, timeouts, cleanup, --stubs mode | curl -x http://127.0.0.1:8080 http://127.0.0.1:9000/ returns the origin page (Abdur Rehman ships tools/origin.py in week 1). Parser tests green |
| 2. Features | 3 to 5 | CONNECT tunnel, half-close, idle timeout, error mapping, chunked passthrough, Expect, hardening, byte counting, self-loop guard, registry, 50 tests | python -m pytest tests/unit/core --cov=proxy.core --cov-fail-under=70 |
| 3. Integration | 6 to 7 | Merge last. Replace stubs with the real modules, delete stub mode, run the full matrix, tag v0.9-integrated. Bug-bash Sufyan's code. Cross-teach your module | Every row below and every row in the other two briefs is green |
| 4. UI and demo | 8 | ui/panels/core.js, README, demo rehearsal, tag v1.0 | Demo script runs end to end with no manual fixes |

### Integration rows you own (Phase 3)

| Test | Pass condition |
| --- | --- |
| HTTP allowed | 200 from the origin. req_forward is logged. requests_total rose. |
| CONNECT allowed | TLS handshake to the TLS echo server completes through the tunnel and echoes bytes. tunnel_open and tunnel_close are logged. |
| Kill upstream mid-transfer | Request /drop?after=1000. That session ends, the proxy stays up, the next request succeeds. |
| Malformed garbage | Send random bytes to the proxy port. It answers 400 or closes, and stays up. |
| Timeouts | /slow?ms=<over read_timeout> gives 504. A silent client is dropped at the deadline. |
| No leaks | After the 100-client load test, active_conns is 0 and the thread count is back near baseline. |

## B12. Do not

- Put rules, login, logging or admin logic in proxy/core/. Call the contract.

- Route by the Host header, or connect to a name instead of the checked IP.

- Read, log or modify HTTPS bytes inside a tunnel.

- Log headers, credentials or bodies. Pass only the fields listed in A6.4.

- Use third-party packages, asyncio, or ThreadPoolExecutor without a hard cap.

- Edit proxy/control/, proxy/obs/, tools/, or anyone's panel files.

- Change the contract. Ask your human to raise it.

## B13. For the human reviewer: be able to explain these

The viva picks any member and any module. Whoever reviews this code must be able to answer the following without notes.

- Why the proxy needs two TCP connections, and what happens to each in a plain request and in a tunnel.

- Why auth and filter run before any upstream connect, and why we connect to the checked IP.

- Why HTTPS can only be filtered by host and port.

- Why threads with a cap, and what the cap does when full.

- What half-close is, and why the tunnel needs it.

- How slow-loris is stopped, and why an overall deadline beats a per-read timeout.